Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 3 Feb 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS82987 |
| Project Name | Strategic Product Placement Analysis: Unveiling Sales Impact with Tableau Visualization |
| Maximum Marks | 8 Marks |

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | Navigation Interface | US-01 | Create responsive navbar with all sections | 3 | High | Team |
| Sprint 1 | Home Page Display | US-02 | Design landing page with title, tagline, video, links | 5 | High | Team |
| Sprint 1 | About Section | US-04 | Add project overview, problem statement, solution | 3 | High | Team |
| Sprint 1 | Tableau Dashboard Integration | US-05 | Embed Tableau dashboard without cropping | 5 | High | Team |
| Sprint 1 | Smooth Scrolling | US-11 | Implement smooth scroll navigation | 2 | Medium | Team |
| Sprint 2 | Tableau Story Integration | US-06 | Embed Tableau story visualization | 3 | Medium | Team |
| Sprint 2 | Team Section Display | US-07 | Show team members in 2×2 grid layout | 3 | Medium | Team |
| Sprint 2 | Video Section | US-08 | Embed YouTube project explanation video | 2 | Low | Team |
| Sprint 2 | Contact Form Module | US-09 | Create contact form with validation | 5 | High | Team |
| Sprint 2 | Email Notification System | US-10 | Integrate Flask SMTP email sending | 8 | High | Team |
| Sprint 2 | Backend Processing | US-12 | Process form submission and redirect to home | 3 | High | Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | 18 | 1 Week | 31-Jan-2026 | 07-Feb-2026 | 18 | 07-Feb-2026 |
| Sprint 2 | 24 | 1 Week | 08-Feb-2026 | 15-Feb-2026 | 24 | 15-Feb-2026 |